# Statement of Work (SOW)

## Ansible Project for Application Restart

### Project Overview

This Statement of Work (SOW) outlines the scope, deliverables, and requirements for the development of an Ansible automation project designed to provide automated solutions for restarting WebSphere Application Server and other services across Linux and Windows environments in development, staging, and production environments using Ansible Tower/AWX.

### 1. Project Scope

#### 1.1 Objectives

The primary objectives of this project are to:

1. Develop a comprehensive Ansible project structure for application and service restart automation

2. Implement automated restart procedures for WebSphere Application Server across Linux and Windows platforms

3. Create generic service restart capabilities for both Linux and Windows environments

4. Ensure compatibility with Ansible Tower/AWX for enterprise automation workflows

5. Provide environment-specific configurations for dev, staging, and production deployments

#### 1.2 In Scope

The following items are included in the project scope:

1. Ansible project structure with standardized directory layout

2. Playbooks for WebSphere Application Server restart

3. Generic service restart playbooks for Linux and Windows

4. Ansible roles with OS-specific task implementations

5. Environment-specific inventory configurations

6. Ansible Tower/AWX integration documentation

7. Comprehensive documentation and README files

#### 1.3 Out of Scope

The following items are explicitly excluded from this project:

1. Actual deployment and configuration of Ansible Tower/AWX

2. Target server provisioning and infrastructure setup

3. WebSphere Application Server installation and configuration

4. Network security configuration and firewall rules

5. SSL certificate management and configuration

### 2. Deliverables

#### 2.1 Project Structure

A complete Ansible project with the following directory structure:

```

├── playbooks/

│   ├── restart_websphere.yml          # Main WebSphere restart playbook

│   ├── restart_linux_service.yml      # Generic Linux service restart

│   ├── restart_windows_service.yml    # Generic Windows service restart

│   └── restart_ibm_http.yml           # IBM HTTP Server restart playbook

├── roles/

│   ├── was_restart/                   # WebSphere Application Server restart role

│   │   ├── tasks/

│   │   │   └── main.yml

│   │   └── vars/

│   │       └── main.yml

│   ├── linux_service/                 # Generic Linux service management

│   │   ├── tasks/

│   │   │   └── main.yml

│   │   └── defaults/

│   │       └── main.yml

│   ├── windows_service/               # Generic Windows service management

│   │   ├── tasks/

│   │   │   └── main.yml

│   │   └── defaults/

│   │       └── main.yml

│   └── ibm_http_restart/              # IBM HTTP Server restart role

│       ├── tasks/

│       │   ├── main.yml

│       │   ├── Linux.yml

│       │   └── Windows.yml

│       └── vars/

│           └── main.yml

├── environments/

│   ├── dev/

│   │   └── hosts.ini

│   ├── staging/

│   │   └── hosts.ini

│   └── prod/

│       └── hosts.ini

├── ansible.cfg

└── README.md

```

#### 2.2 Playbooks

Four main playbooks will be delivered:

1. **restart_websphere.yml** - Main WebSphere Application Server restart playbook

2. **restart_linux_service.yml** - Generic Linux service restart playbook

3. **restart_windows_service.yml** - Generic Windows service restart playbook

4. **restart_ibm_http.yml** - IBM HTTP Server restart playbook

#### 2.3 Roles

Five Ansible roles will be developed:

1. **was_restart** - WebSphere Application Server restart role with OS detection

2. **linux_service** - Generic Linux service management role

3. **windows_service** - Generic Windows service management role

4. **ibm_http_restart** - IBM HTTP Server restart role with cross-platform support

#### 2.4 Documentation

Complete documentation package including:

1. Comprehensive README.md with usage instructions

2. Ansible Tower/AWX integration guide

3. Configuration and customization documentation

4. Prerequisites and environment setup guide

### 3. Technical Requirements

#### 3.1 Prerequisites

The following prerequisites must be met:

1. Ansible 2.9 or higher installed on control node

2. SSH access to target Linux servers

3. WinRM access to target Windows servers

4. Sudo privileges on Linux servers for service management

5. SSH keys configured for passwordless authentication

#### 3.2 Supported Platforms

The solution supports the following platforms:

1. Linux distributions (RHEL, CentOS, Ubuntu, SUSE)

2. Windows Server 2016, 2019, and 2022

3. WebSphere Application Server versions 8.5, 9.0

4. IBM HTTP Server integration

### 4. Project Timeline

The project will be completed within 4 weeks from project initiation, with the following milestones:

1. **Week 1**: Project planning and Ansible project structure setup

2. **Week 2**: Development of playbooks and roles

3. **Week 3**: Environment configurations and testing

4. **Week 4**: Documentation and final delivery

### 5. Acceptance Criteria

The project will be considered complete when the following criteria are met:

1. All playbooks execute successfully without syntax errors

2. All roles function correctly on target platforms

3. Environment-specific inventories are properly configured

4. Documentation is complete and accurate

5. Ansible Tower/AWX integration is documented and functional

### 6. Assumptions and Constraints

#### 6.1 Assumptions

The following assumptions are made for this project:

1. Target servers are already provisioned and accessible

2. WebSphere Application Server is already installed and configured

3. Required network connectivity exists between control and target nodes

4. Appropriate security credentials and access rights are available

#### 6.2 Constraints

1. Project must be completed within the specified 4-week timeline

2. Solution must be compatible with existing enterprise infrastructure

3. All deliverables must meet enterprise security and compliance standards

4. Documentation must follow established enterprise standards

### 7. Roles and Responsibilities

#### 7.1 Project Team

- **Project Manager**: Overall project coordination and delivery

- **Technical Lead**: Solution architecture and technical implementation

- **Developers**: Ansible playbook and role development

- **QA Engineer**: Testing and validation

- **Technical Writer**: Documentation development

#### 7.2 Client Responsibilities

1. Provide access to development, staging, and production environments

2. Ensure prerequisites are met on target systems

3. Provide timely feedback and approvals

4. Participate in testing and validation activities

### 8. Risk Management

#### 8.1 Identified Risks

1. **Technical Complexity**: Mitigated through phased development approach

2. **Environment Access**: Mitigated through early validation of access requirements

3. **Timeline Constraints**: Mitigated through detailed project planning

4. **Platform Compatibility**: Mitigated through comprehensive testing across platforms

#### 8.2 Risk Mitigation Strategies

1. Regular status meetings and progress reviews

2. Early identification and resolution of technical issues

3. Comprehensive testing in each environment

4. Detailed documentation and knowledge transfer

### 9. Change Management

Any changes to the project scope, timeline, or deliverables must be documented and approved through the formal change management process. Changes may impact timeline and cost and will be evaluated accordingly.

### 10. Project Closure

The project will be formally closed upon:

1. Successful completion of all deliverables

2. Client acceptance of deliverables

3. Final documentation handover

4. Knowledge transfer completion

---

**Document Version**: 1.0

**Date**: November 2024

**Prepared by**: Ansible Automation Team